Finding Aids EAD3 Implementation

Concept Proposal

Information Technology Services

October 25, 2016

Document Approval

Ann Della Porta

Chief, Integrated Library System Program Office

Signature				Date

# Introduction

Finding aids serve as a gateway to the wealth of primary source material found in the Library’s rich and deep archival collections, helping users discover and navigate through the thousands of boxes, folders, and reels that house each collection. These guides offer progressively detailed descriptions of a collection's component parts, summarize the overall scope of the content, and convey details about the individuals and organizations involved. Links are provided to digitized content, when available.

LC finding aids are created using the Encoded Archival Description (EAD), an XML DTD and schema maintained by the Society of American Archivists and the Library of Congress. These guides are maintained as METS objects, with search/browse retrieval provided by the Library’s XML-based Finding Aids Search application (http://findingaids.loc.gov). As of October 2016, the Library.has 2332 EAD finding aids accessing over 63 million archival items.

In late 2015, the Society of American Archivists (SAA) released EAD3, a revision of the EAD2002 XML DTD/schema. In August 2016, SAA made transformation tools available on Github (https://github.com/SAA-SDT/EAD2002toEAD3/releases/tag/v1.0.0). As the maintenance agency for EAD, a Library project to move EAD2002 finding aids to EAD3 needs to get underway – a process that involved XML document conversion along with updates of our search/browse application and internal toolkits.

## Proposal Title

Finding Aids EAD3 Implementation

## Key Personnel

The following is the list of Key SU Personnel for this system/project:

| Name | Role | Organization | Email | Phone |
| --- | --- | --- | --- | --- |
| Ann Della Porta | Sponsor | ILSPO | adel@loc.gov | 74761 |
| Ardie Bausenbach | Lead/PM | ILSPO | abau@loc.gov | 72551 |
| Ann Della Porta | Application Owner | ILSPO | adel@loc.gov | 74761 |
| Mary Lacy | SME | LS/MSS | mlac@loc.gov | 78799 |
| Mike Ferrando | SME | OCIO/RDLS&LL | mfer@loc.gov | 74454 |
| Marla Banks | SME | OCIO | mban@loc.gov | 79631 |

## Importance/Priority

This system/project:

is not mandatory or being requested by higher authority.

has been requested specifically by one or more SU heads.

has been requested by the Librarian or Deputy Librarian.

has been requested by Congress or other higher authority.

is mandated by law

The overall priority for this system/project is:

High

Moderate – High

Moderate

Moderate – Low

Low

## High- level Business Assumptions and Constraints

The Project Manager for the upgrade of LC’s finding aid documents, retrieval software, and toolkits will be Ardie Bausenbach, assisted by Mary Lacy (LS SME) and Mike Ferrando and Marla Banks (OCIO staff who support the Library’s finding aids test and production environments). The Library currently uses the open source eXist databases for retrieval; this software runs on dedicated Unix servers in production and loctest.

Currently the findingaids.loctest.gov server has a small footprint sufficient for testing documents that have been updated in the past month.  EAD3 implementation, however, will require the creation of a loctest server sufficient to replicate the full production instance.  No vendor services and software licenses will be required.  Staff training in changes required by EAD3 will be handled by the EAD Technical Team, co-chaired by Mary Lacy and Ardie Bausenbach. The EAD3 implementation should be initiated in FY17.

# Description Of The System/Project

Implementation of the EAD3 revision will touch a number of workflows in Library Services and OCIO that create, manage, and provide access to this critical discovery metadata. The project envisions the following steps:

- Set up a loctest server with sufficient capacity to replicate the current finding aids production infrastructure (the current small loctest environment will continue to be used for testing monthly production upgrades during the transition period)

- Test the EAD3 transition tools created by the Society of American Archivists against a broad sample of LC’s EAD2002 finding aids to determine what modifications will be needed for LC local adoption.

- Assess LC-specific document coding changes required to implement EAD3. This testing and evaluation by the LC EAD Technical Team will require creation of divisional EAD3 test workspace separate from production workflows, along with oXygen tools, preliminary instructional guidance, and basic changes to the EAD HTML web display XSLT to support finalizing LC’s EAD3 document requirements.

- Define and implement EAD3 changes to the finding aids eXist XML database on the loctest platform. This includes XSL transforms and Web presentation changes. On completion, this phase involves necessary security reviews, workflow changes, and user testing of search and display modifications.

- Determine EAD3 document storage and workspace areas for use by OCIO and LS divisions. Storage and workspace areas must be kept separate from current production workflows.  (Note: current EAD production document storage and workspace have been disrupted by OCIO storage changes involving CTS and divisional servers. The EAD3 transition provides an opportunity to explore more permanent solutions to this problem).

- Move EAD3 changes from loctest to production. Change findingaids.loc.gov to https.

- Update current OCIO and divisional EAD tools to incorporate EAD3 modifications. Update auxiliary products (including generation of the EAD RSS feed, PDF derivatives, and coordination with Project One presentations). Update oXygen manuals, LC EAD staff website, and LC EAD public website (including the LC EAD Best Practices documentation).

After implementation, the EAD Technical Team will begin work with Web Services to determine how best to move the EAD search interface to responsive design.

## Mission/ Business Goals and Objectives

This project supports the goal to acquire, preserve, secure and provide access to a universal collection of knowledge and the record of America’s creativity.

.

## System/Project Impact

The EAD schema and DTD are the de facto international standard for encoding findings aids (http://www.loc.gov/ead/). To ensure interoperability with partner institutions and provide access for patrons, the Library – as one of the two maintainers of this standard – must use the latest version and tools to manage its manage its archival collections efficiently.

## High Level System Design

System architecture will be determined as part of this project.

## LOC Tier Determination

Request the proposed system be supported as a:

Tier 1		Tier 2		Tier 3		Not Applicable – Currently Tier 3

# Benefits

Implementation of EAD3 not only ensures that the Library moves its finding aids to the new version of an international standard maintained by the Library of Congress and the Society of American Archivists.  It also confirms LC’s commitment to continue contributing unique collection metadata to consortial archival metadata websites (such as Archive Grid). EAD3 changes include beneficial enhancements to date processing (including UTC calendar dates and structured data elements), structured physical description elements, and geolocation metadata. EAD3 also offers a framework for integrating controlled names and subject terms into the linked data environment, building a platform beneficial to harmonizing XML finding aids with next generation discovery platforms.

This system/project will benefit:

a single organization or unit.

a single SU.

multiple SUs.

external partners and/or the public.

external partners and/or Congress.

# Funding/Costs

Estimated funding and costs include:

- new loctest server

- upgraded staging server

- staff hours:  minimum 6 months

Given shared resources, implementation (including OCIO and LS resources) is expected to take approximately 12 months.

The EAD3 Project will continue to use the open source eXist XML datastore application combined with scripts created and maintained by both OCIO and LS divisions. The project will require refactoring code, with changes impacting almost all components of the document workflow (storage, metadata manipulation, XSLT transforms (including XSLT used to create PDF documents), RSS feed generation, eXist-generated Web displays, and EAD tools supported by both OCIO and specific divisions. Changes will need to be evaluated to ensure they meet OCIO security requirements. Once refactored, scripts will need testing of all changed conditionals. Once tested, the existing EAD documents will then need to be converted from EAD2002 to EAD3 and the Finding Aids search application rebuilt, while maintaining current workflows during the transition process.

# Governance

## IT Steering Committee (ITSC)

System/Project is not a candidate for the ITSC.

System/Project meets one or more of the criteria used to determine if a system/project should be brought before the ITSC.   The appropriate SU ITSC representative has been contacted.

## Web Governance Board (WGB)

System/Project does not require WGB approval.

System/Project may require WGB approval, the appropriate SU representative has been contacted.